## Slide 1
1. FOLLOW-UP - OWNER
DD/NN/AAAA - DD/MM/AAAA
OBJECTIVE | Answers: what this cycle is for.
Written and unchanged for all six weekly slides. One sentence, stating an outcome with a condition that can be checked, not an activity:
Deliver a steady-state model of the commercial heat pump that reproduces the measured COP within ±10% over a sink temperature of 60 to 95 °C.
RESULTS | Answers: what do we now know that we didn't last week.
Evidence, not activity. Data, not narrative. Figures, tables, and sentences saying what it shows.
NEXT STEPS| Answers: what will be true at the next meeting.
Two passes: Before the meeting, the owner drafts their proposed steps. During the meeting, team feedback is added to the same block. The post-meeting version is the record.
ACTIVITIES| Answers: what we agreed to do, and where each item stands.
The cycle's activity list, fixed at kickoff, three to six items. Separated into 3 categories: done (light gray in strikethrough), in progress (black), and planned (light gray). Start with verbs in infinitive/imperative (Commission, Validate, Quantify, Fit, Measure, Select, Decide, Document)
Fit compressor performance map to manufacturer data
Commission heat pump on DAC 15TA
Validate steady-state model against 60–80 °C tests
OBSTACLES | Answers: what is in the way to meet the objective.
Manufacturer data covers only 35–75 °C condensing, leaving the 85–120 °C range needed for DAC unsupported by any fit
Heat pump delivery to PUCRS slipped to 15/09
Validation cannot start until the heat pump is commissioned

## Slide 2
1. FOLLOW-UP - OWNER
DD/NN/AAAA - DD/MM/AAAA
OBJECTIVE | Answers: what this cycle is for.
RESULTS | Answers: what do we now know that we didn't last week.
NEXT STEPS| Answers: what will be true at the next meeting.
ACTIVITIES| Answers: what we agreed to do, and where each item stands.
OBSTACLES | Answers: what is in the way to meet the objective.